# Instrument Drafting Guidance Note No. 1.4

# Timeframes for the development of instruments

Document release 1.0

Issued January 2024

Purpose of this document

- The purpose of this document is to assist agencies to plan for the development of instruments.

- Attachment A sets out OPC’s advice about the estimated timeframes for the development of instruments based on their characteristics. It also sets out the factors that will result in a longer timeframe being needed and the risks of developing instruments within a compressed timeframe.

- Agencies should contact the OPC instrument client adviser on (02) 6120 1390 if they would like to discuss the timeframe for the development of a particular instrument.

ATTACHMENT A

Timeframes for the development of instruments

| Estimated timeframe | Characteristics | What the estimated timeframe does and does not allow for | Other factors that will result in a longer timeframe being needed | Urgent instruments |
| --- | --- | --- | --- | --- |
| At least 6 weeks | - small instrument of up to 5 pages - easy to identify what provisions/amendments are needed - some analysis or research may be required - involves applying well-established drafting precedents or practices - only 1 to 3 drafts required to finalise the instrument | The estimated timeframe for the development of an instrument starts when drafting instructions are received by OPC. It allows for: - drafting of the instrument (for more information, see OPC’s drafting services: a guide for clients) - clarification and refinement of the policy objectives by the instructing agency - the instructing agency’s capacity to respond to drafts and to issue additional instructions as required - referral of provisions to other agencies for consideration (allow at least 7 business days) (for more information about the referral requirements, see Drafting Direction 4.2) - editorial checking (allow 1 business day for small instruments, 3-5 business days for medium instruments and 5-10 business days for large or very large instruments) - preparation of instrument for signature by maker (allow 2 business days) The estimated timeframe does not allow for: - the time needed for an exposure draft process or other consultation requirements (whether internal or external) - the time needed to obtain agency or Ministerial clearances - the time needed for any other factors mentioned in the next column For more information about judging the size and complexity of an instrument, see Instrument Drafting Guidance Note 1.3. | There are many other factors that can affect the estimated timeframe for the development of an instrument. In many cases, these factors will result in a longer timeframe being needed. These factors include: - an exposure draft process - consultation requirements for the instrument (whether internal or external) - requiring legal advice - competing legislative priorities for OPC and the instructing agency - how clear and well-developed the drafting instructions are (for more information about instructions, see OPC’s drafting services: a guide for clients) - how clear and well developed the policy objectives are - changes in the policy objectives or approach once drafting has started - the instructing agency’s timeliness in responding to drafts and issuing additional instructions as required - the need for substantial consequential amendments - the need for substantial transitional, application and saving provisions | If the instrument is urgent, OPC can work with you to ensure it is developed within the required timeframe. However, the overall quality of the instrument may be impacted by a compressed timeframe because of the following: - reduced capacity to identify the best legislative solution and to identify and solve problems, gaps or other issues - reduced capacity to identify policy, legal or implementation issues, to seek legal advice and to consult others - reduced capacity to complete drafting and editorial checks The following are some of the risks that come with developing an instrument in a compressed timeframe: - increased likelihood of unintended consequences or ineffective provisions - increased likelihood of amendments being needed in the future - increased likelihood of adverse comments from the Senate Standing Committee for the Scrutiny of Delegated Legislation, stakeholders and others - increased risk of disallowance in some cases |
| At least 4 months | - medium instrument of up to 15 pages or large instrument of up to 50 pages - reasonable amount of analysis or research required to identify what provisions/amendments are needed - reasonable amount of work may be required to clarify the policy objectives - involves a degree of original or novel drafting or the careful application of drafting precedents and practices - raises some constitutional or legal issues and/or some political or other sensitivities - may require 12 to 15 drafts to finalise the instrument |  |  |  |
| 6 to 18 months | - large instrument of 16 to 50 pages or very large instrument of more than 50 pages - significant amount of analysis or research required to identify appropriate legislative solution - significant amount of work may be required to clarify the policy objectives - involves a high degree of original or novel drafting or the careful application of drafting precedents and practices - raises significant constitutional or legal issues and/or significant political or other sensitivities - may require 15 or more drafts to finalise the instrument |  |  |  |